To Do List

# **Deliverables**

**-what identification method and why?**

-**QR code**

-more secure than barcode

-easy to read(chrome browser comes with a built-in function)

-more information can be stored

-it will allow us to be environmentally friendly

-**design the database (MySQL/Oracle)**

**-static part of website**

-Copy 2-3 wireframes from good looking websites

-maybe do something similar like the website in here https://drive.google.com/file/d/0B0AcRiO9tw8PeXhza1pROXNOam8/view

-**GUI for the applications**

-shop GUI

-loaning stand GUI

-entry festival GUI

-exit festival GUI

-entry campsite GUI

-exit campsite GUI

-status of the event GUI

-**Setup document**

-Title page

- Table of contents

- Agreements – made with the client

- Processes

- Use-case

- Functional requirements(Diqin)

- GUI of the apps(Phat)

- Website wireframe(Phat)

- ERD of the database(Phat)

**-Process repor**t(Dongdong)

-Title page

-Table of contents

-Global work division

-Week 1:

-Minutes

-Who did what

-Week 2: etc.

-Mark justification

-What mark do you feel you deserve

-Justify by mentioning the strong and weak points of your system and process

-Individual reflections

-Strong/Weak traits that affected the project

-Learning moments from the project

-Evaluation of spent effort

-Improvements for next project (what could you do better next time?)

**Appendix A: Report of the interview with the client**

**WEEK 3 -> 27th February - 5th March**

-We decided what identification method we are going to use (QR code)

-Start designing database Oracle

-Sitemap and wireframes for the website (we should create 2 or 3 so the client can choose one) (maybe even create a visual design)

-Work on the documents

Improve today:

Change ERD -

-we need Store

-orders

-storage

-customerInfo

-website/account

-products

-do we need nationality?

Questions and agenda for tomorrow(6th of March): room 2.88

Location of the shops in the database?

What is the best way to store the food/drinks/rentables in the database? Should they be in 1 table or in separate? If It’s in one what’s the best way to do it.

For example a camping spot has 6 people and one of them is only for 1 night(friday night for example) and then he leaves the festival. What happens with his spot? Can someone else reserve the spot and who pays for it?

What kind of tickets can people buy? (1 day, 2 day, whole weekend)

Can people who don’t have access to the whole festival buy a camping spot. (for example they sleep both night but must leave until a certain time the next morning)

When does the event start?

Do you like the wireframes?

A maximum number of items people can loan?

**WEEK 4 -> 6th march - 12th March**

-Work on the documents

-Work on the database design

-Start creating the apps GUI

-Start static part of the website

**Week 5 -> 13th March - 19th March**

-Work on the documents

-Work on the database design

-Finish the GUI of the apps

-Work on the static part of the website

**Week 6 -> 20th March - 26th March**

-Finalize documents

-Finalize the database design

-Work on the website

-Improve GUI if client is not happy

**Week 7 -> 27th March - 2nd April**

-Finalize everything (database design, website, GUI, documents)

-Improve things that client is not happy about

**Week 8 and 9 -> 3th April - 9th April and 10th April - 6th April**

-Everything for the first block should be done by now

-Make sure all the deliverables are done and the final versions are pushed to GITLAB

-Start coding the website and the apps(makes our life for the second block easier)

-If there is time start working on the database